SOFTWARE REQUIREMENTS SPECIFICATION

Photo Discovery & Download Website

A Pinterest-inspired web application  |  Version 1.0 scope

| Item | Detail |
| --- | --- |
| Document version | 1.0 (Draft for project kick-off) |
| Date | 9 October 2026 |
| Prepared for | Roshan (project owner / developer) |
| Project type | Full-stack web application (learning + portfolio project) |
| Tech stack | React, Spring Boot (Java), MySQL |
| Status | Requirements finalised for Version 1; ready for GitHub setup |

# Contents

- Introduction

- Project Overview and Goals

- Users and Roles

- Finalised Scope Decisions

- Functional Requirements

- The Download Limit Rule (Detailed)

- Non-Functional Requirements

- Technology Stack

- System Architecture and Data Flow

- Database Design

- REST API Design (Draft)

- Image API Selection Guide

- Project Structure and Git Workflow

- Development Roadmap

- Testing Strategy

- Risks and Mitigation

- Assumptions, Constraints and Open Questions

- Future Enhancements (After Version 1)

- Glossary

# 1. Introduction

## 1.1 Purpose of this document

This document explains what we are going to build and how well it must work. It is the single reference for the whole project. Before writing any code, we write down the features, the rules and the quality expectations, so that we do not get confused or change direction halfway.

A requirements document is like a house plan. A builder does not start laying bricks without knowing how many rooms there are and where the doors go. In the same way, we should not start coding without knowing which features exist and how they behave.

## 1.2 Scope of Version 1

Version 1 is the first working release. It covers browsing photos, searching photos, logging in, downloading photos with a daily limit, and saving favourite photos. Anything not listed here is outside Version 1 and goes to the future list in Section 18.

## 1.3 Who should read this

- The developer (you): to know exactly what to build and in what order.

- Mentors, teachers or reviewers: to understand the project quickly.

- Recruiters (if shared on GitHub): to see that the project was planned like a real software project.

## 1.4 How to read the requirement tables

Every requirement has a unique ID, for example FR-AUTH-01. "FR" means Functional Requirement, "AUTH" is the feature group and "01" is the number. A unique ID lets us refer to one exact requirement in code comments, commit messages and test cases.

Priority uses the MoSCoW method:

- Must: Version 1 is incomplete without it.

- Should: Important and we want it, but the app can still work without it.

- Could: Nice to have. Build only if time allows.

# 2. Project Overview and Goals

## 2.1 Concept

A photo discovery and downloading website inspired by Pinterest. Visitors can explore a wall of random photos, search for photos with keywords, and view details. After logging in, users can download photos (up to 3 per cycle) and save their favourite photos for later.

## 2.2 Goals

- Build a complete, working full-stack project using React, Spring Boot and MySQL.

- Practise real-world skills: REST APIs, authentication, database design, third-party API integration and deployment.

- Keep running cost at or near zero by using free image APIs and free hosting tiers.

- Produce a clean GitHub repository and a live demo that can be shown in a portfolio.

## 2.3 What the product is NOT (out of scope for Version 1)

- Users uploading their own photos.

- Payments, subscriptions or paid plans.

- Comments, likes from other users, following other users or any social feed.

- Admin dashboard (the database can be checked directly during Version 1).

- A mobile app. The website only needs to work well on mobile browsers.

## 2.4 A key design decision: store information, not image files

We will not store actual photo files on our server. The free image API already hosts them. Our database will only store small pieces of information such as image ID, image URL, photographer name, user details and download records.

Why this is a good decision Cost: Storing thousands of high-quality photos needs a lot of disk space, which costs money. Storing a URL (a short line of text) costs almost nothing. Simplicity: We do not have to handle uploads, compression or file clean-up. Example: For one photo we may store: id = 5121, url = "https://images.example.com/5121.jpg", photographer = "A. Kumar". That is a few hundred bytes. The photo itself may be 3 MB.

# 3. Users and Roles

Version 1 has two types of users. There is no admin role yet.

| Role | Who they are | What they can do |
| --- | --- | --- |
| Guest | Anyone who opens the website without logging in. | Browse the photo gallery. Search photos. Open the photo detail view. Register or log in. Cannot download or favourite photos. |
| Registered User | A person who has an account (email/password or Google). | Everything a guest can do. Download photos (3 per cycle, see Section 6). Favourite and unfavourite photos. View download history and favourites. View and edit own profile. |

# 4. Finalised Scope Decisions

These three questions were answered during planning. They shape the whole design, so they are recorded here.

| # | Question | Decision | What it means for the build |
| --- | --- | --- | --- |
| 1 | How will users log in? | Both: email + password AND Google sign-in. | We need two login paths and a way to treat both as one account if the email is the same. |
| 2 | When does the download limit reset? | After 24 hours from the 3rd download (not at midnight). | We must store the exact time of the 3rd download and calculate "unlock time" = 3rd download time + 24 hours. |
| 3 | Can users save images? | Yes, favourites are included in Version 1. | We need a favourites table, a heart button and a Favourites page. |

Note on decision 2 The earlier plan said "reset at midnight IST". You changed it to "24 hours after the 3rd download". This is actually simpler to explain to users and avoids confusion about time zones, because 24 hours is the same everywhere.

# 5. Functional Requirements

Functional requirements describe what the system does: the features and behaviours the user can see and use.

## 5.1 Authentication and Account

| ID | Requirement | Details | Priority |
| --- | --- | --- | --- |
| FR-AUTH-01 | Register with email | User provides name, email and password. Email must be unique. Password must be at least 8 characters with at least one letter and one number. | Must |
| FR-AUTH-02 | Login with email | User enters email and password. On success the server returns a token (JWT) and the user is logged in. On failure show a clear message such as "Email or password is incorrect" (do not reveal which one is wrong). | Must |
| FR-AUTH-03 | Google sign-in | User clicks "Continue with Google" (OAuth 2.0). If the Google email already exists in our database, link to that account instead of creating a duplicate. If it is new, create the account automatically. | Must |
| FR-AUTH-04 | Logout | User can log out. The token is removed from the browser and the user returns to guest mode. | Must |
| FR-AUTH-05 | Password protection | Passwords are never stored as plain text. They are stored as BCrypt hashes. | Must |
| FR-AUTH-06 | Guest browsing | Gallery, search and photo details work without login. | Must |
| FR-AUTH-07 | Protected actions | Download and favourite actions need login. If a guest clicks them, show a login popup and, after login, return the user to the same photo. | Must |
| FR-AUTH-08 | Forgot / reset password | User receives an email link to set a new password. (Applies to email accounts only.) | Should |
| FR-AUTH-09 | Email verification | New email accounts must confirm their email by clicking a link. Helps reduce fake accounts that try to bypass the download limit. | Should |

Example: Google and email accounts Roshan registers with roshan@example.com and a password. Later he clicks "Continue with Google" using the same email. The system sees the email already exists and logs him into the same account. He does not get a second account or a second set of 3 downloads.

## 5.2 Photo Gallery (Home Page)

| ID | Requirement | Details | Priority |
| --- | --- | --- | --- |
| FR-GAL-01 | Random photo wall | The home page shows a set of random or curated photos fetched from the image API. | Must |
| FR-GAL-02 | Pinterest-style layout | Photos appear in a masonry grid: columns of different-height images with no empty gaps. | Must |
| FR-GAL-03 | Load more | More photos load when the user scrolls down (infinite scroll) or presses a "Load more" button. | Must |
| FR-GAL-04 | Photo detail view | Clicking a photo opens a larger view showing: big preview, photographer name (with link), image size, download button, favourite button. | Must |
| FR-GAL-05 | Photographer credit | Show photographer name and a link to the source on every photo detail view, as most free image APIs require attribution. | Must |
| FR-GAL-06 | Lazy loading | Images outside the visible screen load only when needed, to save data and speed up the page. | Should |
| FR-GAL-07 | Loading and error states | Show skeleton (grey placeholder) boxes while loading and a friendly message with a "Try again" button if photos fail to load. | Should |

## 5.3 Search

| ID | Requirement | Details | Priority |
| --- | --- | --- | --- |
| FR-SRCH-01 | Keyword search | A search bar at the top of every page. User types a word such as "mountains" and presses Enter to see matching photos. | Must |
| FR-SRCH-02 | Search results page | Results use the same masonry layout and "Load more" behaviour as the home page. The page shows the searched keyword and result count if available. | Must |
| FR-SRCH-03 | Empty results message | If nothing is found, show "No photos found for 'xyz'. Try a different word." | Must |
| FR-SRCH-04 | Input cleaning | Extra spaces are trimmed. Empty searches are not sent. Very long text (over 100 characters) is rejected. | Must |
| FR-SRCH-05 | Shareable URL | The search keyword is part of the URL, for example /search?q=mountains, so users can refresh or share the page. | Should |
| FR-SRCH-06 | Filters | Filter by orientation (landscape, portrait, square) and, if the API supports it, by colour. | Could |
| FR-SRCH-07 | Recent searches | Show the user's last few searches below the search box. | Could |

## 5.4 Download

| ID | Requirement | Details | Priority |
| --- | --- | --- | --- |
| FR-DL-01 | Download button | Every photo detail view has a Download button. | Must |
| FR-DL-02 | Login required | Guests who click Download are asked to log in first (see FR-AUTH-07). | Must |
| FR-DL-03 | Server-side permission check | The browser never decides if a download is allowed. It asks the server. The server checks the user's limit and replies "allowed" with a download link, or "not allowed" with the unlock time. This stops people from bypassing the limit by editing browser code. | Must |
| FR-DL-04 | Record every download | Each approved download is saved in the database with user, image and exact time. | Must |
| FR-DL-05 | Clear messages | On success: "Download started. You have 2 downloads left." When blocked: "Limit reached. You can download again in 18h 42m." | Must |
| FR-DL-06 | Sensible file name | Downloaded files get a readable name such as photo-5121-by-a-kumar.jpg instead of a random string. | Should |
| FR-DL-07 | Download history | A page listing the photos the user has downloaded, with date and time and a thumbnail. | Should |
| FR-DL-08 | Size options | Let the user pick a size (small, medium, original), if the image API provides several sizes. | Could |

## 5.5 Download Limit

The full rule with examples is explained in Section 6. These are the requirements:

| ID | Requirement | Details | Priority |
| --- | --- | --- | --- |
| FR-LIM-01 | Three downloads per cycle | A user can download at most 3 photos before being locked. | Must |
| FR-LIM-02 | 24-hour lock | After the 3rd download, the user cannot download until exactly 24 hours after the time of the 3rd download. | Must |
| FR-LIM-03 | Remaining count | The interface shows downloads left, for example "2 of 3 downloads left", near the download button and in the profile area. | Must |
| FR-LIM-04 | Unlock countdown | When locked, the interface shows how long is left, for example "Next download in 18h 42m". | Must |
| FR-LIM-05 | Safe counting | If a user clicks Download twice very quickly, or uses two tabs, the system must not allow a 4th download. Use a database transaction with a row lock. | Must |
| FR-LIM-06 | Time storage | All times are stored in UTC and shown to the user in their local time (India users see IST). | Must |
| FR-LIM-07 | Limit is configurable | The numbers "3" and "24 hours" live in a configuration file, not hard-coded, so they can be changed later without editing code. | Should |

## 5.6 Favourites (Saved Images)

| ID | Requirement | Details | Priority |
| --- | --- | --- | --- |
| FR-FAV-01 | Favourite / unfavourite | A heart icon on each photo. Click to save, click again to remove. Needs login. | Must |
| FR-FAV-02 | Favourites page | A page that shows all of the user's saved photos in the same masonry layout. | Must |
| FR-FAV-03 | No effect on limit | Favouriting does not count as a download. | Must |
| FR-FAV-04 | Heart state | When a logged-in user views the gallery, photos already saved show a filled heart. | Should |
| FR-FAV-05 | Collections (boards) | Let users group favourites into named collections such as "Travel" or "Wallpapers". Kept as a later improvement. | Could |

## 5.7 Profile

| ID | Requirement | Details | Priority |
| --- | --- | --- | --- |
| FR-PRO-01 | View profile | Shows name, email, sign-in method (email or Google), downloads left and unlock time. | Should |
| FR-PRO-02 | Edit profile | Change display name; change password (email accounts only). | Could |
| FR-PRO-03 | Delete account | User can delete their account and related data (favourites, history). | Could |

## 5.8 Responsive User Interface

| ID | Requirement | Details | Priority |
| --- | --- | --- | --- |
| FR-UI-01 | Works on all screens | The site is usable from a small phone (320 px wide) to a large desktop monitor. | Must |
| FR-UI-02 | Adaptive columns | Phone: 1-2 columns. Tablet: 3 columns. Laptop/desktop: 4-5 columns. | Must |
| FR-UI-03 | Touch-friendly | Buttons are large enough to tap with a thumb (at least 44 x 44 px). | Should |
| FR-UI-04 | Navigation bar | Logo, search bar, Login/Sign-up (guest) or avatar menu with Profile, Favourites, Downloads, Logout (user). | Must |
| FR-UI-05 | Dark mode | Optional switch between light and dark themes. | Could |

# 6. The Download Limit Rule (Detailed)

This is the most important business rule in the project, so it deserves its own section. Read the examples carefully.

## 6.1 The rule in plain words

- Each user can download 3 photos.

- The moment the user finishes the 3rd download, the app notes the time. Call it T3.

- The user is locked until T3 + 24 hours.

- When that time arrives, the counter goes back to 0 and the user can download 3 more.

## 6.2 Worked example

| Time | Action | Downloads used | Result |
| --- | --- | --- | --- |
| Mon 10:00 AM | Downloads photo A | 1 of 3 | Allowed. "2 left". |
| Mon 10:30 AM | Downloads photo B | 2 of 3 | Allowed. "1 left". |
| Mon 02:00 PM | Downloads photo C (3rd) | 3 of 3 | Allowed. Lock starts. Unlock time = Tue 02:00 PM. |
| Mon 06:00 PM | Tries photo D | 3 of 3 | Blocked. "Next download in 20h 0m". |
| Tue 01:59 PM | Tries photo D | 3 of 3 | Blocked. "Next download in 0h 1m". |
| Tue 02:00 PM | Tries photo D | 0 of 3 (reset) | Allowed. Counter reset, now 1 of 3. |

## 6.3 Suggested logic (pseudocode)

Store one small row per user in a quota table with three fields: downloads_in_cycle, cycle_started_at and locked_until. The server runs these steps inside one database transaction:

- Lock the user's quota row so no other request can change it at the same time.

- If locked_until exists and is in the future: stop and return "limit reached" along with locked_until.

- If locked_until exists and is in the past: reset downloads_in_cycle to 0 and clear locked_until.

- Add 1 to downloads_in_cycle.

- Insert a row into the downloads table (user, image, time).

- If downloads_in_cycle is now 3: set locked_until = now + 24 hours.

- Commit the transaction and return the download link plus downloads left.

Why the "row lock" matters Imagine a user with 2 downloads used opens the site in two browser tabs and clicks Download in both at the same instant. Without a lock, both requests read "2 used", both decide "allowed", and the user gets 4 downloads. With a lock, the second request waits until the first finishes, then sees "3 used" and is blocked.

Edge case to be aware of (see Open Questions) Suppose a user downloads 1 photo on Monday and then does nothing for a week. Under the strict rule, that single download is still in the "cycle". If they come back and download 2 more, they hit the 3rd download and get locked. If you want old downloads to expire, we can change the rule to a "rolling 24-hour window" later. We just need to decide before coding the quota feature.

# 7. Non-Functional Requirements

Non-functional requirements describe how well the system works: speed, safety, ease of use and so on. A feature can exist and still be bad if it is slow or unsafe. These requirements prevent that.

| ID | Category | Requirement | How we will check it |
| --- | --- | --- | --- |
| NFR-PERF-01 | Performance | The home page should show the first photos within about 3 seconds on a normal broadband or 4G connection. | Browser DevTools / Lighthouse test. |
| NFR-PERF-02 | Performance | Our own API (excluding the external image API) should answer within 500 ms for most requests. | Log response times; test with Postman. |
| NFR-PERF-03 | Performance | Load images in thumbnail size for the grid and full size only in the detail view. Cache repeated image API results for a short time (for example 5-10 minutes) to reduce calls. | Check network tab; check cache hit logs. |
| NFR-SEC-01 | Security | Use HTTPS everywhere in production. | Deployment check. |
| NFR-SEC-02 | Security | Hash passwords with BCrypt. Use signed tokens (JWT) with an expiry time (for example 1 hour) for logins. | Code review; unit tests. |
| NFR-SEC-03 | Security | Keep all secrets (database password, JWT secret, image API key, Google client secret) in environment variables. Never commit them to GitHub. | Check .gitignore and repo history. |
| NFR-SEC-04 | Security | The image API key must stay on the backend. The React app calls our backend, and our backend calls the image API. | Inspect browser network tab: no API key visible. |
| NFR-SEC-05 | Security | Validate all user input on the server. Use JPA / prepared statements to prevent SQL injection. Escape output to prevent XSS. | Code review; test with bad input. |
| NFR-SEC-06 | Security | Allow requests only from our own frontend address (CORS rule). | Test from a different origin. |
| NFR-SEC-07 | Security | Slow down repeated failed logins (for example block for a few minutes after 5 wrong attempts) and rate-limit the download endpoint. | Manual test. |
| NFR-USE-01 | Usability | A new user should be able to find a photo and understand the download rule without instructions. | Ask 2-3 friends to try it. |
| NFR-USE-02 | Usability | Error messages are polite and say what to do next. No technical text such as "NullPointerException" appears on screen. | Manual test. |
| NFR-ACC-01 | Accessibility | Images have alt text. Buttons work with the keyboard. Text colour has enough contrast against the background. | Lighthouse accessibility score. |
| NFR-COMP-01 | Compatibility | Works on the latest two versions of Chrome, Edge, Firefox and Safari, and on Android and iPhone browsers. | Manual cross-browser test. |
| NFR-REL-01 | Reliability | If the image API is down or slow, the app shows a friendly error and does not crash. Other features (login, favourites) keep working. | Simulate failure by using a wrong API key. |
| NFR-REL-02 | Reliability | A download must never be counted if the server failed to approve it. The counter and the download record are saved together or not at all (transaction). | Integration test. |
| NFR-DATA-01 | Data integrity | Database rules prevent bad data: unique emails, no duplicate favourite for the same user and image, foreign keys between tables. | Review schema; try inserting duplicates. |
| NFR-SCAL-01 | Scalability | Version 1 targets a small number of users (hundreds). The design (stateless backend, indexed tables) should allow growth without a rewrite. | Review design; add indexes. |
| NFR-MAIN-01 | Maintainability | Follow a layered structure: Controller, Service, Repository. Use clear names. Keep functions small. Add comments only where the reason is not obvious. | Code review. |
| NFR-MAIN-02 | Maintainability | Write a README that explains how to run the project locally in a few steps. Include a .env.example file. | A friend can run it from README alone. |
| NFR-TEST-01 | Testability | The download limit logic must have automated tests covering the examples in Section 6. | JUnit test report. |
| NFR-OBS-01 | Observability | Log important events (login, download approved, download blocked, API errors) without logging passwords or tokens. | Read application logs. |
| NFR-LEGAL-01 | Legal | Follow the image API's terms: show attribution, respect rate limits and do not claim photos as our own. Add a simple Privacy Policy and Terms page. | Read API terms during selection. |
| NFR-COST-01 | Cost | Use free tiers wherever possible so that monthly cost for Version 1 is close to zero. | Check hosting plans. |

# 8. Technology Stack

| Layer | Choice | Why it fits this project |
| --- | --- | --- |
| Frontend | React (with React Router; Vite for setup) | Component-based, huge community, easy to build a photo grid and reusable cards. Vite starts fast and is simple to configure. |
| Styling | Tailwind CSS or plain CSS Modules (decide at setup) | Makes responsive layouts and the masonry grid quicker to build. |
| HTTP client | Axios or fetch | To call our backend APIs from React. |
| Backend | Spring Boot 3 (Java 17 or newer) | You already know Java, so you can focus on learning Spring instead of a new language. Spring has strong support for security, REST and databases. |
| Backend libraries | Spring Web, Spring Data JPA, Spring Security, Validation, OAuth2 Client, Lombok (optional) | Spring Web creates REST endpoints. JPA talks to MySQL without writing lots of SQL. Security handles login, tokens and Google sign-in. |
| Database | MySQL 8 | Reliable relational database. Our data (users, downloads, favourites) is naturally table-shaped. |
| Image source | A free image API (chosen in Phase 2, see Section 12) | Gives us photos without storing files ourselves. |
| Authentication | JWT tokens + Google OAuth 2.0 | JWT lets the backend stay stateless. Google OAuth gives one-click sign-in. |
| Build tools | Maven (or Gradle) for backend, npm for frontend | Standard tools. Maven is very common in Java learning. |
| Testing | JUnit 5 + Mockito (backend); Vitest or Jest + React Testing Library (frontend); Postman for API checks | Covers unit tests and API checks. |
| Version control | Git + GitHub | Keep history, show your work, and use GitHub Issues/Projects for task tracking. |
| Deployment (to evaluate) | Frontend: Vercel. Backend and MySQL: a free or low-cost host such as Render, Railway or a cloud provider. | Free plans change often, so verify current limits before deciding. Note that some free backends "go to sleep" when idle and take time to wake up. |

# 9. System Architecture and Data Flow

## 9.1 The big picture

The system has three parts that talk in a chain:

Architecture in one line Browser (React) <-> Our Backend (Spring Boot) <-> MySQL Database and Our Backend (Spring Boot) <-> External Image API

The React app never talks to the image API or the database directly. Everything goes through Spring Boot. This keeps secrets safe and lets the backend enforce rules such as the download limit.

## 9.2 Flow: viewing the home page

- React asks the backend: GET /api/photos?page=1.

- The backend checks its short-term cache. If photos are not cached, it calls the image API using the secret key.

- The backend converts the answer into a simple, uniform format (id, thumbnail URL, full URL, photographer) and sends it to React.

- React draws the photos in the masonry grid.

## 9.3 Flow: downloading a photo

- User clicks Download. React sends POST /api/photos/{id}/download with the login token.

- Backend verifies the token. If missing or invalid, it replies 401 (please log in).

- Backend runs the limit logic from Section 6 inside a transaction.

- If blocked, it replies 429 (too many requests) with the unlock time. React shows the countdown.

- If allowed, it saves the download record and replies with the download link and downloads left.

- React starts the file download in the browser and updates the "downloads left" text.

## 9.4 Flow: Google sign-in

- User clicks "Continue with Google". Google shows its own login and consent screen.

- Google sends a proof of identity (token) back to our app.

- The backend verifies the token with Google, reads the verified email and name.

- If the email exists in our users table, we log that user in. Otherwise we create a new user.

- The backend returns our own JWT token. From here on, Google and email users are treated the same.

# 10. Database Design

This is a first draft. Names may change slightly while coding. All times are stored in UTC.

## 10.1 Tables

### users

| Column | Type | Notes |
| --- | --- | --- |
| id | BIGINT, primary key, auto-increment | Unique user ID. |
| name | VARCHAR(100) | Display name. |
| email | VARCHAR(255), UNIQUE, NOT NULL | Used for login and to match Google accounts. |
| password_hash | VARCHAR(255), NULL allowed | BCrypt hash. Empty for users who only use Google. |
| auth_provider | VARCHAR(20) | LOCAL or GOOGLE (the way the account was first created). |
| google_id | VARCHAR(100), NULL allowed, UNIQUE | Google's ID for the user, set when Google is linked. |
| email_verified | BOOLEAN | True after verification (always true for Google users). |
| role | VARCHAR(20) | USER for now. ADMIN is a later option. |
| created_at / updated_at | DATETIME | Audit information. |

### images

| Column | Type | Notes |
| --- | --- | --- |
| id | BIGINT, primary key | Our own internal ID. |
| source | VARCHAR(30) | Which image API the photo came from. |
| external_id | VARCHAR(100) | ID given by the image API. UNIQUE together with source. |
| thumbnail_url | VARCHAR(500) | Small version for the grid. |
| full_url | VARCHAR(500) | Large version for the detail view. |
| download_url | VARCHAR(500) | Link used for the download. |
| photographer_name / photographer_url | VARCHAR | Needed for attribution. |
| width / height | INT | Helps the masonry layout reserve space. |
| alt_text | VARCHAR(500) | Accessibility description. |

We save an image row only when it is needed, for example when a user favourites or downloads it. We do not copy the whole image API into our database.

### downloads

| Column | Type | Notes |
| --- | --- | --- |
| id | BIGINT, primary key |  |
| user_id | BIGINT, foreign key to users | Who downloaded. |
| image_id | BIGINT, foreign key to images | What was downloaded. |
| downloaded_at | DATETIME | Exact time. Index on (user_id, downloaded_at). |

### download_quota

| Column | Type | Notes |
| --- | --- | --- |
| user_id | BIGINT, primary key and foreign key | One row per user. |
| downloads_in_cycle | INT, default 0 | Counts 0 to 3. |
| cycle_started_at | DATETIME, NULL allowed | Time of the first download in the current cycle. |
| locked_until | DATETIME, NULL allowed | Set to the 3rd download time + 24 hours. Empty when not locked. |

### favourites

| Column | Type | Notes |
| --- | --- | --- |
| id | BIGINT, primary key |  |
| user_id | BIGINT, foreign key to users |  |
| image_id | BIGINT, foreign key to images |  |
| created_at | DATETIME | When it was saved. |
| (user_id, image_id) | UNIQUE constraint | Prevents saving the same photo twice. |

## 10.2 Relationships (simple view)

- One user has many downloads and many favourites.

- One user has exactly one download_quota row.

- One image can appear in many users' downloads and favourites.

## 10.3 Later tables (not needed on day one)

- password_reset_tokens for the forgot-password flow.

- email_verification_tokens for email confirmation.

- collections and collection_items if boards are added.

# 11. REST API Design (Draft)

These are the endpoints our backend will offer to the React app. "Login needed" means a valid token must be sent.

| Method | Endpoint | Login needed? | Purpose |
| --- | --- | --- | --- |
| POST | /api/auth/register | No | Create an email account. |
| POST | /api/auth/login | No | Log in with email and password; returns token. |
| POST | /api/auth/google | No | Log in or sign up with a Google token. |
| GET | /api/auth/me | Yes | Get the current user's details. |
| GET | /api/photos | No | Random/curated photos (supports page and perPage). |
| GET | /api/photos/search | No | Search photos (q, page, perPage). |
| GET | /api/photos/{id} | No | Details of one photo. |
| POST | /api/photos/{id}/download | Yes | Ask permission to download; returns link or limit message. |
| GET | /api/downloads/quota | Yes | Downloads left and unlock time. |
| GET | /api/downloads/history | Yes | List of past downloads. |
| GET | /api/favourites | Yes | List saved photos. |
| POST | /api/favourites/{photoId} | Yes | Save a photo. |
| DELETE | /api/favourites/{photoId} | Yes | Remove a saved photo. |

## 11.1 Standard response codes

| Code | Meaning | Example in our app |
| --- | --- | --- |
| 200 / 201 | Success / created | Photos loaded; favourite saved. |
| 400 | Bad request | Search text is empty or too long. |
| 401 | Not logged in | Guest tries to download. |
| 404 | Not found | Photo ID does not exist. |
| 409 | Conflict | Email already registered. |
| 429 | Too many requests | Daily limit reached; response includes locked_until. |
| 500 / 502 | Server / upstream error | Image API is not responding. |

## 11.2 Example: blocked download response

POST /api/photos/5121/download -> 429 { "message": "Download limit reached", "downloadsLeft": 0, "lockedUntil": "2026-10-10T08:30:00Z" } React reads lockedUntil and shows "Next download in 18h 42m" using the user's local time.

# 12. Image API Selection Guide

We have not chosen the image API yet. We will decide at the start of Phase 2. Popular free choices include Pexels, Pixabay and Unsplash. Because rules and limits change over time, check each provider's current documentation before deciding.

## 12.1 What to compare

| Question | Why it matters |
| --- | --- |
| Is a free API key available for a hobby/portfolio project? | We need it at zero cost. |
| What is the request limit per hour/month? | A low limit means we need stronger caching. |
| Does it have both "random/curated" and "search" endpoints? | We need both features. |
| Does it give several image sizes? | Thumbnails for the grid, large for the detail view. |
| Are downloads allowed through our site, and is attribution required? | Legal safety; some APIs also require us to notify them when a photo is downloaded. |
| Is the documentation clear and the response format simple? | Saves development time. |
| Does it return image width and height? | Needed for a smooth masonry layout. |

Tip: Do not write code that depends tightly on one provider. Create a small "ImageProvider" interface in the backend. If we switch from one API to another later, only that one class changes.

# 13. Project Structure and Git Workflow

## 13.1 Suggested folder layout

One repository (monorepo) with three main folders photo-app/ frontend/ : React app backend/ : Spring Boot app docs/ : this requirements document, diagrams, notes README.md, .gitignore, .env.example

## 13.2 Branching

- main: always stable and working. This is what gets deployed.

- develop (optional): where finished features are combined and tested.

- feature/...: one branch per task, for example feature/google-login or feature/download-limit.

## 13.3 Commit messages

Write short, clear messages that say what changed. Examples:

- feat: add photo search endpoint

- fix: stop 4th download in concurrent requests

- docs: update README with setup steps

## 13.4 Tracking work

Use GitHub Issues for each requirement ID (for example "FR-LIM-02: 24-hour lock") and a GitHub Project board with columns To Do, In Progress and Done. Link commits to issues. This shows employers that you work in a structured way.

## 13.5 Things that must never be committed

- Passwords, API keys, JWT secret, Google client secret.

- The real .env file. Commit only .env.example with fake values.

- node_modules, build folders and IDE files (put them in .gitignore).

# 14. Development Roadmap

Build in small phases so something works at the end of each one. Do not try to build everything at once.

| Phase | Name | What we build | Done when... |
| --- | --- | --- | --- |
| 0 | Setup | Create GitHub repo, folders, README, .gitignore. Create React app and Spring Boot app. Install and connect MySQL. Add this document to /docs. | Both apps start and a "hello" API works from React. |
| 1 | Image API and gallery | Choose image API (Section 12). Backend endpoints for random photos, search and photo details. React gallery, masonry layout, search bar, detail view. Responsive layout and loading/error states. | A guest can browse and search on phone and laptop. |
| 2 | Database and email authentication | Create users table with JPA. Register, login, logout, JWT, Spring Security. Login and sign-up pages in React; protected routes. | A user can register, log in and stay logged in. |
| 3 | Google sign-in | Set up Google Cloud OAuth credentials. Backend token verification and account linking. "Continue with Google" button. | Google users and email users both work, with no duplicate accounts. |
| 4 | Downloads and limit | downloads and download_quota tables. Download endpoint with transaction and row lock. UI: downloads left, countdown, blocked message, download history. Unit and integration tests for the limit. | Fourth download is always blocked; unlock works after 24 hours (tested with a short test setting). |
| 5 | Favourites | favourites table and endpoints. Heart button, filled heart state, Favourites page. | User can save, view and remove favourites. |
| 6 | Polish and quality | Password reset and email verification (if time allows). Rate limiting, accessibility, performance checks. Privacy Policy and Terms page. Bug fixing. | Lighthouse scores are good and no known major bugs. |
| 7 | Deployment | Deploy frontend (Vercel), backend and MySQL. Set environment variables, HTTPS and CORS. Update Google OAuth redirect URLs. Final README with live link and screenshots. | The live site works end to end. |

Testing the 24-hour rule without waiting 24 hours Make the lock time a setting (FR-LIM-07). While developing, set it to 2 minutes. Run through the whole flow, then change it back to 24 hours for production.

# 15. Testing Strategy

| Type | What it checks | Tool |
| --- | --- | --- |
| Unit tests | Small pieces of logic, for example the download limit service, password rules, date calculations. | JUnit 5, Mockito |
| Integration tests | Controller + service + database working together, for example register then login. | Spring Boot Test with a test database |
| API tests | Each endpoint with good and bad input. | Postman collection (save it in /docs) |
| Frontend tests | Key components such as the photo card, search box and login form. | Vitest/Jest + React Testing Library |
| Manual tests | Real use on a phone and on a laptop, in different browsers. | Checklist |
| Performance / accessibility | Page speed and accessibility scores. | Lighthouse |

## 15.1 Must-have test cases for the download limit

| # | Situation | Expected result |
| --- | --- | --- |
| 1 | New user downloads 1 photo. | Allowed; 2 left; no lock. |
| 2 | User downloads 3 photos. | All allowed; lock set to 3rd download time + 24 hours. |
| 3 | User tries a 4th photo right after. | Blocked with 429 and unlock time. |
| 4 | Time moves forward 24 hours after the 3rd download. | Counter resets; download allowed. |
| 5 | Two download requests at exactly the same time with 2 used. | Only one succeeds; the other is blocked. |
| 6 | Guest tries to download. | 401, login required. |
| 7 | Failed approval (server error). | No record saved; count unchanged. |
| 8 | Favouriting 10 photos. | Download count unchanged. |

# 16. Risks and Mitigation

| Risk | Impact | How we reduce it |
| --- | --- | --- |
| Image API rate limit is reached. | Photos stop loading. | Cache results for several minutes; load only needed sizes; show friendly error. |
| Image API changes its terms or goes down. | Core feature breaks. | Use an ImageProvider interface so a new API can be swapped in. |
| Users create many accounts to get unlimited downloads. | Limit becomes meaningless. | Email verification; rate limiting by IP; watch for patterns (later). |
| Race condition gives extra downloads. | Rule is broken. | Database transaction with row lock; test with concurrent requests. |
| Google OAuth setup is confusing. | Delays Phase 3. | Follow the official guide step by step; do email login first so the app works without it. |
| Free hosting is slow or sleeps when idle. | Poor first impression. | Choose hosts carefully; add a loading message; consider small paid plan if needed. |
| Secrets leaked in GitHub. | Security problem. | Use environment variables; .gitignore; never commit .env. |
| Scope creep (adding too many features). | Project never finishes. | Stick to Must items first; move new ideas to Section 18. |
| Copyright misuse of photos. | Legal trouble. | Show attribution; follow API license; add Terms page. |

# 17. Assumptions, Constraints and Open Questions

## 17.1 Assumptions

- The image API we choose offers a free plan suitable for a small project.

- Users have a modern browser and an internet connection.

- The project is built by a single developer, so the plan stays simple.

- Time zone for display is the user's own device time zone, which will usually be IST for Indian users.

## 17.2 Constraints

- Low or zero budget.

- Photos are hosted by a third party; we depend on their availability.

- Tech stack is fixed as React, Spring Boot and MySQL.

## 17.3 Open questions to settle before or during development

| # | Question | Options | Suggested default |
| --- | --- | --- | --- |
| 1 | Should partial cycles expire? (for example 1 download made a week ago still counts) | A: Strict cycle as described. B: Rolling 24-hour window (only downloads in the last 24 hours count). | Start with A as you specified, and revisit if it feels odd in testing. |
| 2 | Does a download count when the user clicks the button, or when the file really finishes? | A: Count when server approves. B: Count when browser confirms completion. | A, because it is simpler and harder to cheat. |
| 3 | Is email verification required in Version 1? | Required / optional / later. | Optional in Version 1, required before public launch. |
| 4 | Can guests see unlimited photos? | Unlimited / limited pages before sign-up prompt. | Unlimited. |
| 5 | Which image sizes can users download? | One fixed size / multiple sizes. | One medium-high size first. |
| 6 | Which image API will we use? | Pexels, Pixabay, Unsplash, others. | Decide in Phase 1 after reading terms. |
| 7 | Project name and logo? | Any. | Decide before deployment. |

# 18. Future Enhancements (After Version 1)

- Collections / boards to organise favourites.

- Premium plan with a higher download limit.

- Admin dashboard with usage statistics.

- Download size and format options.

- Similar photos suggestions on the detail page.

- Multiple image sources combined in one search.

- Login with more providers (GitHub, Facebook).

- Progressive Web App (PWA) so users can install the site on their phone.

- Redis caching for faster responses at larger scale.

- User-uploaded photos with moderation.

# 19. Glossary

| Term | Simple meaning |
| --- | --- |
| API | A way for one program to ask another program for data. Example: our backend asks the image API for photos. |
| REST API | A common style of API that uses web addresses (URLs) and actions like GET and POST. |
| Frontend | The part the user sees and clicks in the browser (React). |
| Backend | The hidden server part that holds rules and talks to the database (Spring Boot). |
| JWT (JSON Web Token) | A small signed token the server gives after login. The browser sends it with each request to prove who the user is. |
| OAuth 2.0 | A standard that lets a user sign in using another service, such as Google, without sharing their password with us. |
| BCrypt | A method that turns a password into a scrambled value that cannot be reversed. Used so real passwords are never stored. |
| Transaction | A group of database steps that either all succeed or all fail together. |
| Row lock | A temporary "do not touch" mark on a database row so two requests cannot change it at the same time. |
| Masonry layout | A grid where items of different heights stack neatly in columns, like Pinterest. |
| Lazy loading | Loading images only when they are about to appear on screen. |
| CORS | A browser safety rule about which websites may call our backend. |
| MoSCoW | A way to rank requirements: Must, Should, Could, (Won't for now). |
| Monorepo | Keeping frontend, backend and docs in one GitHub repository. |
| UTC | The world standard time. IST is UTC + 5:30. |

Next step: set up the GitHub repository and the project folders (Phase 0).